Project Guide

AI Engineering Challenge — Pretty Good AI
Patient voice-bot test harness · STT → LLM → TTS pipeline, tooling, and requirements mapping

# Section 1 — Project overview

- Project name: Patient Voice-Bot Challenge (Pretty Good AI)

- Objective: Build an automated Python voice bot that places outbound calls to Pretty Good AI’s test line (+1-805-439-8008), holds natural patient conversations with the AI agent, records and transcribes both sides, and surfaces bugs and quality issues in the agent’s responses.

- Test type: Automated bot-to-bot — our caller bot dials and holds a spoken conversation with Pretty Good AI’s agent; no human is on the line. The bot must drive and steer the call like a real patient would.

- Caller stack: Vapi orchestration · Deepgram STT · GPT-4o mini / Claude Haiku · ElevenLabs TTS (Twilio number under the hood).

- Duration: 7 days; minimum 10 calls.

- Cost: Under $20 all-in. Blended rate ≈ $0.15–0.33/min; ~20–30 call-minutes ≈ $4–7, largely covered by Vapi’s $10 trial credit.

# Section 2 — Implementation workflow

## 1. Environment setup (~1 hour)

- Deliverable: a verified dev environment with all API keys in place and a single-command run path.

| Tool | URL | Description / Purpose / Use |
| --- | --- | --- |
| Python 3.11+ | python.org | Runtime for the caller bot, scenario runner, and bug-analysis script. |
| Vapi | vapi.ai | Managed voice orchestration — runs the listen→think→speak loop, places outbound calls, and stores recordings + transcripts. Abstracts telephony. |
| Deepgram | deepgram.com | Speech-to-text (STT). Streams the agent’s speech to text in real time so the bot can react. |
| OpenAI | platform.openai.com | LLM “patient brain” (GPT-4o mini). Decides what the simulated patient says next. Claude Haiku (console.anthropic.com) is an equivalent swap. |
| ElevenLabs | elevenlabs.io | Text-to-speech (TTS). Converts the bot’s replies into natural, low-latency speech. |
| Twilio | twilio.com | Telephony carrier, provisioned through Vapi. Supplies the single phone number used for all test calls. |
| FFmpeg | ffmpeg.org | Audio conversion — guarantees recordings are saved or exported as mp3 or ogg. |
| GitHub | github.com | Public repository hosting all deliverables. |
| Loom | loom.com | Screen-recording for the two required walkthrough videos. |
| Athena test account | pgai.us/athena | Product context — shows how patients experience the agent under test. Do not call the number on the confirmation screen. |

## 2. Connectivity test

- File: test_call.py

- Purpose: Place one outbound call to +1-805-439-8008 through Vapi and confirm two-way audio before building scenarios.

- Contents: Minimal Vapi outbound-call request with a one-line system prompt and recording enabled (recordingFormat: mp3).

- Success: The agent answers, the bot speaks and hears a reply, and a recording + transcript appear via the Vapi API.

## 3. Build the conversational pipeline (~2 hours)

- Deliverable: a working listen→think→speak loop. The three core components below are what make the voice conversation lucid — evaluation priority #1.

### 3a. Speech-to-Text (STT) — Deepgram

- Role: Transcribes the agent-under-test’s speech (the other bot on the call) into text the LLM can read, streaming partial results so the bot responds without long pauses.

- Fulfils: Requirement #3 (record & transcribe) and the natural turn-taking / realistic-pacing bar — fast endpointing tells the bot when the agent has finished speaking.

- Config: Deepgram Nova streaming set as Vapi’s transcriber; both sides of the call are written into the transcript artifact.

### 3b. Large Language Model (LLM) — GPT-4o mini / Claude Haiku

- Role: The “patient brain.” Reads the running transcript plus a per-scenario system prompt, then decides the patient’s next line — staying in character and steering toward the test goal.

- Fulfils: Requirement #2 (simulate realistic patient scenarios) and the active-steering + coherent-conversation criteria. A cheap, fast model keeps latency and cost down.

- Config: Set as Vapi’s model with a scenario-specific system prompt; low temperature for consistent behaviour and short replies that mimic real phone speech.

### 3c. Text-to-Speech (TTS) — ElevenLabs

- Role: Converts the LLM’s text reply into natural, low-latency speech streamed back to the agent.

- Fulfils: The natural-voice, realistic-pacing, and clear-audio minimums — a human-sounding voice is what keeps the call from being rejected on quality.

- Config: ElevenLabs Turbo voice as Vapi’s TTS, with barge-in / interruption handling on so the bot can be interrupted naturally.

## 4. Scenario design & call execution (~4 hours)

- Deliverable: 10+ recorded calls of 1–3 minutes each, with both sides captured.

- File: scenarios.py — a list of patient personas and goals fed to the LLM as system prompts.

- Scenarios to cover: simple appointment scheduling; rescheduling / cancelling; medication-refill requests; questions about office hours, locations, and insurance; and edge cases (interruptions, unclear requests, unusual asks).

- Run: caller.py loops over scenarios, places each call via Vapi, and saves the mp3 recording + transcript per call.

- Success: ≥10 lucid, full conversations with clear audio, saved as mp3/ogg plus a matching transcript.

## 5. Bug analysis & quality validation (~30 minutes)

- File: analyze.py

- Purpose: A post-call LLM pass over each transcript that flags incorrect, unsafe, or incoherent agent responses (e.g., confirming an appointment on a day the office is closed).

- Contents: Per-bug entry — title, severity, call/transcript reference + timestamp, and a short description of what went wrong and why.

- Success: A bug_report.md of well-described, reproducible issues — evaluation priority #2.

# Section 3 — Package contents

| Category | File | Purpose |
| --- | --- | --- |
| Code | caller.py | Places calls via Vapi and orchestrates the STT→LLM→TTS loop. |
| Code | scenarios.py | Patient personas and goals used as LLM system prompts. |
| Code | analyze.py | Generates the bug report from transcripts. |
| Code | test_call.py | One-off connectivity check. |
| Config | .env.example | Lists required keys (VAPI, DEEPGRAM, OPENAI/ANTHROPIC, ELEVENLABS) — no secrets committed. |
| Config | requirements.txt | Python dependencies. |
| Docs | README.md | Setup and single-command run instructions. |
| Docs | ARCHITECTURE.md | 1–2 paragraphs on how the system works and key design choices. |
| Output | recordings/*.mp3 | Audio for all 10+ calls (both sides). |
| Output | transcripts/*.txt | Matching transcripts. |
| Output | bug_report.md | Documented issues found in the agent. |

# Section 4 — Success criteria

The table below lists every requirement and evaluation criterion from the challenge brief and maps each to the tool or section that satisfies it.

| Challenge requirement | Fulfilled by |
| --- | --- |
| Calls only +1-805-439-8008 | Vapi outbound-call API, locked to the single test number (§2.2). |
| Simulates realistic patient scenarios | LLM patient brain + scenarios.py personas (§3b, §2.4). |
| Records & transcribes both sides | Vapi recording artifact (mp3) + Deepgram STT (§3a, §2.2). |
| Identifies bugs / quality issues | analyze.py post-call LLM pass → bug_report.md (§2.5). |
| Working Python code, single-command run | caller.py + README.md (§3, §2.1). |
| Architecture doc (1–2 paragraphs) | ARCHITECTURE.md (§3). |
| ≥10 calls, 1–3 min, audio mp3/ogg + transcript | Execution loop (§2.4) + FFmpeg (§2.1). |
| Bug report | bug_report.md (§2.5). |
| Loom walkthrough + debugging screen-recording | Loom (§2.1). |
| .env.example, no committed secrets | .env.example (§3). |
| Priority #1 — lucid voice conversation | Tuned STT + LLM + TTS pipeline, low latency & turn-taking (§2.3). |
| Natural pacing, turn-taking, clear audio | Deepgram endpointing + ElevenLabs Turbo + Vapi barge-in (§2.3). |
| Evidence of iteration | Re-run scenarios after early calls; log prompt/voice changes in ARCHITECTURE.md + Loom. |

# Section 5 — Ready to begin?

- Create accounts and collect API keys for Vapi, Deepgram, your LLM provider, and ElevenLabs; provision one phone number in Vapi.

- Copy .env.example to .env and fill in the keys.

- Run test_call.py to confirm a live two-way call to +1-805-439-8008.

- Fill in scenarios.py, then run caller.py to execute the 10+ calls.

- Run analyze.py to produce bug_report.md, record the two Loom videos, and push everything to a public GitHub repo.

# Section 6 — Skills demonstrated

- Real-time voice-AI orchestration STT → LLM → TTS over live telephony.

- Prompt engineering persona simulation and goal-directed conversation.

- Automated QA turning transcripts into a structured, reproducible bug report.

- Iterative debugging with AI captured in the Loom walkthrough.

- Clean, documented Python reproducible setup via .env.example and a single-command run.